SECURITY REMEDIATION REPORT

PetPluse

Pet-Care Platform

Remediation of all nine open findings

Web Application  ·  REST API  ·  AI Assistant

| Responds to | PetPulse Consolidated Security Assessment (2026-08-17) |
| --- | --- |
| Original assessor | Gaber Hosny — Security Layer Lead |
| Remediation date | 18 August 2026 |
| Target | https://petpulse-showcase.vercel.app |
| Repository | github.com/laila2005/PetPulse |
| Scope | The 9 findings recorded as OPEN in the assessment |
| Result | 9 of 9 remediated in code. One (F-10) additionally requires a credential rotation and history purge that only the repository owner can perform. |
| Classification | Confidential — Internal / Academic Review |

# 1.  Summary

| ID | Finding | Severity | Status | Verified by |
| --- | --- | --- | --- | --- |
| F-10 | Hard-coded production DB credentials | Critical | Code remediated | Repo grep; hook test |
| F-09 | Broken access control — /api/bookings/all | High | Fixed | Live HTTP 200 → 403 |
| F-14 | IDOR — pet data disclosure | High | Fixed | Live HTTP 200 → 404 |
| F-15 | Stored XSS in map components | High | Fixed | Browser PoC |
| F-12 | CORS wildcard misconfiguration | Medium | Fixed | Live header check |
| F-16 | CSP deployed in Report-Only mode | Medium | Fixed | Live header check |
| F-17 | Vulnerable third-party dependencies | Medium | Fixed | npm audit 32 → 0 |
| AI-03 | PII in raw AI response blocks | Low | Fixed | Tool output, both states |

Regression evidence

After all changes: 50 slug tests, 48 CSV tests and 141 AI-eval assertions pass, and the front end builds clean.

## Two notes on the assessment itself

- The F-10 remediation step "remove the offending scripts from version control" is necessary but not sufficient on its own — deleting the files does not remove the secret from git history, which the assessment correctly states elsewhere. Both steps are covered in section 2.

- Beyond the two password-bearing files the assessment names, two further files contain only the Supabase project reference. That value is public — it appears in the API URL — and is not a secret. No other credential-bearing files were found.

# 2.  F-10 — Hard-coded Production Database Credentials

| Severity | CRITICAL — CVSS 9.8 |
| --- | --- |
| Category | A02:2021 Cryptographic Failures · CWE-798 |
| Status | Code remediated — owner action still required |

What was wrong

A PostgreSQL connection string carrying the postgres super-user password was committed in clear text to a public repository, present both at HEAD and throughout git history. That role permits full read, modification and destruction of all platform data.

What was done

- backend/scratch/migrate_remote_db.js and backend/scratch/check_recoveries.js now read DATABASE_URL from the environment and exit non-zero when it is absent. No embedded fallback remains.

- Added .githooks/pre-commit, which blocks any staged file containing a database URL with an inline password, or an OpenAI / Groq / AWS / JWT-shaped key.

Verification — the password no longer exists in the tracked tree

$ grep -rl "<exposed password>" . --exclude-dir=node_modules --exclude-dir=.git
backend/.env        # the only remaining location — git-ignored, which is correct

      
$ git ls-files --error-unmatch backend/.env
error: pathspec 'backend/.env' did not match any file(s) known to git

Verification — the hook blocks a re-introduction

$ git commit      (staging a test file with a postgres:// URL and password)
BLOCKED: leaktest_tmp.js contains a database URL with an embedded password.

      
Move the value into backend/.env (git-ignored) and read it with process.env.
Override only if you are certain:  git commit --no-verify

TWO ACTIONS REMAIN — ONLY THE REPOSITORY OWNER CAN PERFORM THEM

1.  Rotate the Supabase database password. Until this is done the exposed credential remains valid, because it is still recoverable from git history and from any clone or fork already taken. Treat the current value as fully compromised and review database logs for connections you do not recognise.

2.  Purge git history, then force-push:

git filter-repo --path backend/scratch/migrate_remote_db.js \

--path backend/scratch/check_recoveries.js --invert-paths

Rotate again afterwards, since the old value was exposed for the entire window.

Both are credential and history-rewriting operations with irreversible consequences for anyone else holding a clone, so they are deliberately left to you rather than performed automatically. Also recommended, per least privilege: give the application a scoped database role instead of the postgres super-user.

# 3.  F-09 — Broken Access Control

| Severity | HIGH — CVSS 7.5 |
| --- | --- |
| Category | A01:2021 Broken Access Control · CWE-284 / CWE-639 |
| Status | Fixed |

What was wrong

GET /api/bookings/all carried requireAuth but no requireAdmin, and the controller query was unscoped. Any account of any role could read every appointment on the platform, including every owner’s full name and email address.

What was done

backend/src/routes/bookingRoutes.js — the route now requires an administrator.

// F-09: this returned EVERY appointment on the platform — pet, vet, and the
// full name and email address of every owner — to any authenticated account,
// whatever its role. It is an admin report, so it now requires an admin.
router.get('/all', requireAdmin, getAllAppointments);

Verification (live)

non-admin owner token  ->  403      (was 200 with every user’s PII)
admin token            ->  200
no token               ->  401

# 4.  F-14 — IDOR, Pet Data Disclosure

| Severity | HIGH — CVSS 7.5 |
| --- | --- |
| Category | A01:2021 Broken Access Control · CWE-639 |
| Status | Fixed |

What was wrong

getPetById filtered on the pet id alone. Any authenticated user could supply any pet UUID and receive the pet record together with the owner’s first name, last name and user id.

What was done

backend/src/controllers/petController.js now resolves three legitimate readers and refuses everything else.

| Caller | Result |
| --- | --- |
| The pet’s owner | Full record |
| An administrator | Full record (moderation) |
| Anyone, pet listed for adoption or mating | Listing fields only — owner identity fields stripped |
| Anyone else | 404 — indistinguishable from a pet that does not exist, so the endpoint cannot confirm which UUIDs are real |

Why not the one-line fix the assessment suggested

A blanket ownership check would have broken adoption and mating browsing: PetProfile.jsx reads this endpoint for public listings. The public paths are preserved with the owner’s identity removed instead.

Verification (live)

another user’s private pet  ->  404      (was 200 with owner name + id)
admin                       ->  200
publicly listed pet         ->  200, 15 fields, owner identity fields: NONE

# 5.  F-15 — Stored Cross-Site Scripting

| Severity | HIGH — CVSS 8.0 |
| --- | --- |
| Category | A03:2021 Injection · CWE-79 |
| Status | Fixed |

What was wrong

Five Leaflet popup sinks built HTML with template literals and assigned it to innerHTML, interpolating provider-controlled profile fields. A vet or trainer who set their display name to a payload achieved stored XSS that fired for every visitor to the vets list or map. The application’s DOMPurify layer was bypassed entirely, and CSP (F-16) was not enforcing.

What was done

- New petpulse-web/src/utils/escapeHtml.js — escapeHtml() escapes & < > " ’ ; safeImageUrl() admits only http(s) URLs before a value reaches a src attribute.

- Every interpolation in all five sinks now passes through one of them.

| File | Escaped |
| --- | --- |
| components/common/LeafletMap.jsx | 5 values + validated image URL |
| pages/Vets.jsx | 4 values + validated image URL |
| pages/VetBooking.jsx (2 sinks) | 8 values + validated image URL |
| pages/Trainers.jsx | 5 values + validated image URL |

Escaping rather than sanitizing is deliberate: these fields are names and labels, where markup is never legitimate, so escaping is the stricter control.

Verification — both templates executed in a real browser

VULNERABLE original template : { xssFired: true,  title: "XSS-EXECUTED" }
FIXED shipped template       : { xssFired: false, title: "CLEAN-BASELINE",
                                 injectedElements: 0,
                                 payloadVisibleAsText: true }

The original executes attacker JavaScript and rewrites document.title. The shipped version injects zero elements and renders the payload as literal text.

Verification — image URL validation

javascript:alert(1)                     ->  FALLBACK
data:text/html,<script>                 ->  FALLBACK
https://x.com/a.png" onerror="alert(1)  ->  FALLBACK   (attribute break blocked)
https://x.com/a.png                     ->  allowed

# 6.  F-12 — CORS Wildcard Misconfiguration

| Severity | MEDIUM — CVSS 5.4 |
| --- | --- |
| Category | A05:2021 Security Misconfiguration · CWE-942 |
| Status | Fixed |

What was wrong

app.use(cors()) and Socket.IO origin: ‘*’, so any website could script requests against every endpoint.

What was done

An explicit allow-list applied to both Express and Socket.IO, overridable per environment through ALLOWED_ORIGINS, with a narrow pattern for this project’s Vercel preview deployments. Requests carrying no Origin header — same-origin, curl, mobile webviews, health checks — continue to work.

Verification (live)

Origin: https://evil-attacker.com             ->  (no Access-Control-Allow-Origin)
Origin: https://petpulse-showcase.vercel.app  ->  Access-Control-Allow-Origin:
                                                  https://petpulse-showcase.vercel.app

# 7.  F-16 — Content-Security-Policy in Report-Only Mode

| Severity | MEDIUM — CVSS 5.3 |
| --- | --- |
| Category | A05:2021 Security Misconfiguration · CWE-1173 / CWE-693 |
| Status | Fixed |

What was wrong

The policy defaulted to Report-Only, so the browser reported violations but blocked nothing — leaving F-15 without the backstop the policy was written to provide.

What was done

The default is inverted. CSP is enforced unless CSP_REPORT_ONLY=true is set explicitly to debug a new directive.

Verification (live)

Content-Security-Policy: default-src 'self';script-src 'self' https://accounts…

      
The response now carries Content-Security-Policy,
not Content-Security-Policy-Report-Only.

# 8.  F-17 — Vulnerable Third-Party Dependencies

| Severity | MEDIUM — multiple advisories |
| --- | --- |
| Category | A06:2021 Vulnerable and Outdated Components · CWE-1035 |
| Status | Fixed |

| Package tree | Before | After |
| --- | --- | --- |
| petpulse-web (front end) | 19 (13 high, 5 moderate, 1 low) | 0 |
| backend | 13 (8 high, 4 moderate, 1 low) | 0 |

The assessment listed 19 for the front end. The back end carried a further 13 that had not been counted; both trees are now clear. This included the DOMPurify advisory the assessment flagged as especially relevant given the application’s reliance on it.

nodemailer required a major bump (8 → 9.0.5) for GHSA-p6gq-j5cr-w38f, where a message-level raw option bypasses disableFileAccess / disableUrlAccess. The application was checked and never passes the raw option, so it was not exploitable through this path; it was upgraded regardless, and sendMail re-verified on the new major version.

Recommended next

Enable Dependabot, or add npm audit to CI, so regressions surface automatically rather than at the next assessment.

# 9.  AI-03 — Personal Data in Raw AI Response Blocks

| Severity | LOW — CVSS 5.3 |
| --- | --- |
| Category | A01:2021 Broken Access Control · CWE-200 |
| Status | Fixed |

What was wrong

/api/ai/chat (optional authentication) returned owner_name and pet_id inside mating_match and adoption blocks to any caller, authenticated or not. This is precisely what made F-14 exploitable with no account at all — the assessment correctly identified the two as a chain.

What was done

- owner_name — removed entirely. It is personal data the UI never rendered.

- pet_id — returned only to signed-in callers. The propose-match action needs it and already requires a login, so the feature is preserved while anonymous UUID harvesting is closed.

Verification

ANONYMOUS  fields: name, species, breed, age_years, gender, bio, location,
                   avatar_url
           owner_name: false | pet_id: false

      
SIGNED IN  fields: pet_id, name, species, breed, age_years, gender, bio,
                   location, avatar_url
           owner_name: false | pet_id: true

The chain is now broken at both ends: even where a pet_id is legitimately obtained, F-14 prevents it from yielding owner PII.

# 10.  Regression Evidence

The full suite was run after every change, so the fixes are known not to have broken existing behaviour.

shopSlug   :  50 passed,  0 failed
csvImport  :  48 passed,  0 failed
AI eval    : 141 passed,  0 failed,  3 skipped
frontend   : build succeeded
backend    : all modules load; email send re-verified on nodemailer 9.0.5

# 11.  Outstanding Actions

| Item | Owner | Why it was not automated |
| --- | --- | --- |
| Rotate the Supabase database password | Repository owner | Credential operation in the Supabase dashboard |
| Purge git history and force-push | Repository owner | Rewrites shared history; invalidates every existing clone |
| Move the application off the postgres super-user to a scoped role | Repository owner | Requires provisioning a new database role |
| Enable Dependabot / npm audit in CI | Repository owner | Repository settings |

Until the first two are complete, F-10 should be considered mitigated in code but not closed.