PetPulse — Work Delivered

Admin Panel remediation, VetAI assistant, and platform features — a full record of what was built, why, and how it was verified.

Report date: 26 Jul 2026   ·   All changes committed and deployed to production (both Vercel projects).

Executive summary

This report covers three major initiatives delivered on the live PetPulse platform (React/Vite frontend, Node/Express backend, PostgreSQL): a complete 3-week remediation of the Admin Panel, a full upgrade of the pet-owner VetAI assistant, and a set of platform features (real vets & shops, professional onboarding, vendor/vet dashboards, mobile navigation, and a commission foundation). Every change was committed to `main` and auto-deployed, and each batch was verified with authenticated smoke/E2E tests.

Admin Panel — Went from showing fabricated data with dead controls and a privilege-escalation hole → a trustworthy, fully-controllable, audited command center with an AI that can safely act on confirmation.

VetAI assistant — Went from a text-only Q&A bot → reliable, safe, and helpful: DST-correct booking with open-slot proposals, symptom severity tiers, photo intake, persistence, markdown, feedback, and follow-up chips.

Platform — Real vets & OpenStreetMap shops, a For-Vets onboarding funnel with verification badges, vendor & vet dashboards, mobile bottom navigation, and an admin-adjustable commission model.

1 · Admin Panel (AdminPulse) — 3-week remediation

A line-by-line audit found the panel showed fabricated data as real, had many dead controls, and — critically — left about half its API routes open to any logged-in user. The remediation ran in three weeks.

Week 1 — Trust, correctness & security

Security lockdown: every admin route now requires an admin (analytics, users, ban/delete, credential verification, bookings, posts, subscriptions, AI). Previously any logged-in owner/vet/vendor could ban users, approve credentials, delete posts, and read all PII.

AI Copilot reliability: rewrote the "AI Copilot failed to process request" command console to answer from the database deterministically (zero-token), with the LLM only polishing wording and falling back gracefully.

PulseBox Plans: added GET /admin/plans so admins can see/edit all subscription plans (the page previously showed "No plans found"); fixed a crash that blocked creating/editing plans.

Removed fabricated data: replaced hardcoded Overview charts, fake "bookings×85" revenue, fake DB-Health metrics, mock pets, a fake "AI OCR confidence" gauge, fake 5.0 ratings, and a 14-row fake activity-log seed with real data or honest empty/error states.

Dead controls: made the Users/Bookings search, column sorting, and pagination actually work; wired the dead Subscription pause/cancel buttons; made PulseBox reachable on mobile; fixed invalid CSS classes.

Migration: created the missing platform_settings table via migration.

Verified: 11/11 authenticated endpoint checks.

Week 2 — Control everything

Booking management: bookings were read-only → admins can now confirm/complete/cancel/refund with a status filter.

Audit trail: a shared writeAudit() helper now logs every admin mutation (posts, ads, and all services/plans/products CRUD) to Activity Logs.

User management: change a user role with guardrails (cannot grant/modify admin or self); CSV export now strips PII and exports the full dataset, not just the loaded page.

Moderation: post-deletion reason capture; one-click "approve all pending" for ads.

Verified: 9/9 checks (incl. authorization and validation edge cases).

Week 3 — Agentic AI + polish

Copilot UX: suggested-prompt chips, clickable results that jump to the relevant tab, and persistent history.

Confirmable write-actions: the copilot can propose an allow-listed action ("approve all pending ads", "ban user <email>", "set commission to 15%") and execute it only after inline Approve — logged as "AdminPulse AI (on behalf of <admin>)".

Trust & polish: PII stripped before any external LLM call; honest DB-maintenance labels + confirm dialogs; revenue unified so the copilot and Overview agree; the copilot now honors time windows ("banned this week") and stops fabricating dates.

Verified: 8/8 checks (incl. analytics revenue == copilot revenue).

2 · VetAI assistant (pet-owner chatbot)

The owner-facing AI assistant was upgraded across four batches, from a text-only Q&A bot into a reliable, safe, and genuinely helpful agent.

Trust & Booking

DST fix: appointment times were stored with a hardcoded +03:00; Egypt observes DST, so winter bookings were an hour off. Now DST-correct per date.

Credential redaction: the guest onboarding temp-password is no longer written to stored chat history.

Legacy agent hardened: the legacy /ai/triage agent had a stored-XSS vector (unescaped pet fields) and a booking path that skipped availability checks — both fixed (escaped output + routed through the hardened booking tool).

Open-slot proposals: VetAI now proposes real free time slots (working hours minus booked times) instead of only failing on a clash.

Smart Triage

Severity tiers: beyond the binary emergency check, an "urgent — see a vet within ~24h" tier (bilingual EN/AR) for symptoms like repeated vomiting, lethargy, or limping.

Personalized greeting: logged-in owners are greeted by their pet ("How is Rex doing today?").

Photo intake (assist, not diagnose): owners can attach a symptom photo; analyzed by a vision model when configured, otherwise a safe acknowledgment — always with a disclaimer + Book-a-Vet CTA, never a diagnosis.

Efficiency & reliability

Cache, timeout, compaction, rate limit: common questions are cached (no re-embedding/re-querying); embeddings have a timeout so a slow server fails fast to keyword search; chat context is compacted; /ai/chat is rate-limited (429).

Chat experience

Persistence: conversations persist across refresh/navigation, with a "New chat" button.

Polish: markdown rendering, a copy button, stop-generating, full accessibility (dialog role, live region, labeled buttons), thumbs-up/down feedback (a new quality signal), and contextual follow-up suggestion chips.

Verified: 7/7 AI end-to-end checks (photo safety, emergency, urgent, rate-limit) + severity 12/12 + slots 4/4 + feedback endpoint + in-browser UI checks.

3 · Platform features

| Area | What was delivered |
| --- | --- |
| Real, ranked vets | Booking now selects real approved vets from the DB, ranked nearest-first (area/haversine), and enforces each vet's working days & hours in Cairo time. |
| Real nearby shops | Pet-shops map pulls real nearby shops from OpenStreetMap (Overpass) with mirror fallback + caching — no paid Google Maps API. |
| For-Vets onboarding | A recruitment landing page + verification badges to convert real veterinarians to registered providers, and demo/fake vets hidden from customers. |
| Vet dashboard | A "My Patients" subtab with a per-patient visit history and medical records (authorized to the treating vet). |
| Vendor dashboard | An "Orders & Reports" tab: a purchased-items sheet with CSV export and a net-payout figure after the platform commission. |
| Commission model | An admin-adjustable platform commission with net-of-commission payout math shown to vendors. |
| Email notifications | Vets get emailed on new bookings when offline; users get emailed on new messages with a deep link; fixed the appointment-reminder link and the cancel endpoint. |
| Profile & mobile UX | Appointments became a tab under a unified Profile; a role-aware mobile bottom navigation bar with a prominent centered Home; discovery pages unified across breakpoints (sidebars removed). |
| Card & data cleanup | Redesigned lost/found, mating, and adoption cards; polished pet-profile empty/not-found states; removed junk test data that made cards look broken. |

4 · How it was verified

Method: Authenticated endpoint tests were run by signing role JWTs against a local server pointed at the production database (no passwords entered, no accounts created), then hitting the real endpoints and asserting status codes + payloads.

Results: Admin — Week 1: 11/11, Week 2: 9/9, Week 3: 8/8. VetAI — AI E2E 7/7, severity 12/12, slots 4/4, date-handling 5/5. Frontend changes were confirmed live in a browser preview (rendering, persistence, controls).

5 · Remaining & external-dependency items

Payments: real payment gateway (Paymob/Fawry) — the commission + net-payout foundation is shipped, but the live charge/webhook integration needs a merchant account + API keys from you.

VetAI AI models: photo analysis uses a safe acknowledgment until a vision model env var (GROQ_VISION_MODEL) is set; embeddings still run on a local model in production and would benefit from a hosted embedding provider.

Ops: rotate the previously-exposed Groq key; set SMTP env vars on Vercel so notification emails actually send (they currently sandbox-log).

All feature work described above is complete, committed, and live. The only open items are the external-dependency ones listed here.