PetPulse Mobile Experience

UI/UX Enhancement Plan for Phones

| PREPARED July 25, 2026 | SCOPE Mobile web (phones) | SHIPPED TODAY Bottom navigation bar | STATUS Plan + Phase 0 done |
| --- | --- | --- | --- |

Overview

Most PetPulse traffic is on phones, yet several patterns still assume a desktop viewport. This plan turns the mobile web experience into something that feels like a native app: fast to load, easy to reach with one thumb, forgiving of flaky connections, and installable to the home screen. It builds on the reliable AI assistant already shipped and requires no paid services.

Delivered today (Phase 0) — Bottom Navigation Bar

A fixed, role-aware bottom navigation bar now gives phone users one-tap access to their most important pages (the top nav collapses to a hamburger on mobile). Owners and guests get Home · Services · Community · Shop · Profile/Sign-In; professionals get Dashboard · Community · Messages · Profile; vendors get Dashboard · Store · Community · Profile. The active page is highlighted, the AI assistant button was lifted above the bar to avoid overlap, notched-phone safe areas are respected, and the bar hides on the full-screen chat and checkout flows. It is hidden entirely on tablet/desktop where the full top navigation is shown.

What We Observed on Mobile Today

| Area | Observation | Why it matters on a phone |
| --- | --- | --- |
| Load weight | The app ships as a single ~2.1 MB JavaScript bundle (~530 KB gzipped) with no route-level code splitting. | On 4G this delays first interaction; mobile users abandon slow first loads. |
| Loading states | Full-page spinners are used while data loads. | Spinners feel slower than skeletons and cause layout jumps. |
| Error handling | Failed requests surface as stacked toasts (e.g. two “Failed to load community feed”) with no retry. | Phones drop connectivity often; users need a calm, retryable state. |
| Reach | Primary actions and navigation sat at the top, out of thumb reach. | One-handed use is the norm on phones — the bottom nav (shipped) is the first fix. |
| App-likeness | No web app manifest or service worker. | The site can’t be installed to the home screen or work offline. |

Enhancement Themes (Prioritized)

| # | Theme | Key actions | Impact | Effort |
| --- | --- | --- | --- | --- |
| 1 | Navigation & reach | Bottom nav (done); add unread badges, optional center AI action, hide-on-scroll for more content room. | High | Low |
| 2 | Performance & load | Route-level code splitting (React.lazy), split vendor chunks (maps, sockets, charts), lazy/responsive images (WebP), preload fonts, defer analytics. | High | Med |
| 3 | Perceived speed | Skeleton screens instead of spinners; optimistic UI on actions; smooth route transitions. | High | Med |
| 4 | Resilience & offline | De-duplicated error states with a Retry button; cache last-good data; graceful offline banner. | High | Med |
| 5 | Installable PWA | Web app manifest (icons, theme, standalone), service worker for offline shell + cached GETs, “Add to Home Screen” prompt. | High | Med-High |
| 6 | Touch ergonomics | Enforce 44×44 px minimum tap targets; move primary CTAs into the thumb zone; larger form controls and spacing. | Med | Low |
| 7 | Forms & input | Correct input types/inputmode/autocomplete, show/hide password, sticky submit above the keyboard, less typing (AI + geolocation). | Med | Low |
| 8 | Native gestures | Swipe between community tabs, pull-to-refresh on feeds, bottom sheets for filters, swipe actions on list items. | Med | Med |
| 9 | Polish & safe areas | Safe-area insets on the top nav, modals and FAB; honor prefers-reduced-motion; larger imagery and readable type. | Med | Low |
| 10 | Accessibility | Icon-button labels, visible focus, AA contrast, dynamic type support. | Med | Low |

Phased Roadmap

Phase 1 — Quick wins (approx. 2–3 days)

| ID | Task | Key files / area | Acceptance |
| --- | --- | --- | --- |
| M1 | Add unread badges (Messages / Community / notifications) to the bottom nav and top bar. | components/layout/BottomNav.jsx; Navbar.jsx | Counts appear and clear in real time. |
| M2 | Replace full-page spinners with skeleton screens on Feed, Marketplace, Appointments, Explore. | pages/* ; a shared Skeleton component | No blank/spinner flashes; layout is stable while loading. |
| M3 | De-duplicate error toasts; show an inline empty/error state with a Retry button. | api layer; feed/marketplace pages | One calm error with retry; no stacked toasts. |
| M4 | Tap-target & safe-area sweep: enforce 44×44 px hit areas; add safe-area insets to top nav, modals, FAB. | global CSS; Navbar; modals | All controls pass the 44 px minimum; nothing hides under the notch. |
| M5 | Mobile form polish: correct input types, inputmode, autocomplete, show/hide password, sticky submit. | Login, Signup, EditProfile, Checkout | Right keyboard appears; autofill works; submit stays reachable. |

Phase 2 — Performance & installable app (approx. 3–4 days)

| ID | Task | Key files / area | Acceptance |
| --- | --- | --- | --- |
| M6 | Route-level code splitting with React.lazy + Suspense; a lightweight route loader. | App.jsx; all page imports | Initial JS drops well below the current single bundle; routes load on demand. |
| M7 | Split heavy vendor libraries (maps, sockets, charts) into async chunks. | vite.config.js (manualChunks) | Map/chat libraries load only on pages that use them. |
| M8 | Image optimization: lazy-load, responsive srcset, WebP, explicit dimensions to stop layout shift. | shared Image component; content pages | Images load progressively; Largest Contentful Paint improves. |
| M9 | PWA manifest + service worker (offline shell, cache-first for static, network-first for API GETs). | public/manifest.json; sw via Workbox/vite-plugin-pwa | App is installable; core shell works offline. |
| M10 | “Add to Home Screen” prompt and app icons / splash. | install-prompt component; icons | Eligible users see an install prompt; installed app opens standalone. |

Phase 3 — Native patterns & polish (approx. 2–3 days)

| ID | Task | Key files / area | Acceptance |
| --- | --- | --- | --- |
| M11 | Swipe between community tabs (Feed / Lost & Found / Adoptions / Pet Match / Hosting). | pages/community/*; Community.jsx | Horizontal swipe changes tabs; indicator follows. |
| M12 | Pull-to-refresh on feeds and lists. | feed/marketplace/appointments | Pull gesture refreshes with a native-feeling indicator. |
| M13 | Bottom sheets for filters and quick actions (instead of full-page modals). | shared BottomSheet component | Filters open as a thumb-reachable sheet. |
| M14 | Motion & accessibility pass: honor prefers-reduced-motion, visible focus, icon-button aria labels, AA contrast. | global; icon buttons | Reduced-motion respected; Lighthouse a11y ≥ 90. |
| M15 | Optional: center AI action in the bottom bar + subtle tap feedback. | BottomNav.jsx; Chatbot.jsx | One-tap AI from the bar; refined micro-interactions. |

Success Metrics

| Metric | Today (observed) | Target |
| --- | --- | --- |
| Initial JS transferred (gzip) | ~530 KB (single bundle) | < 200 KB on first route |
| Largest Contentful Paint (4G) | Not yet measured | < 2.5 s |
| Lighthouse mobile performance | Not yet measured | ≥ 90 |
| Tap targets ≥ 44 px | Partial | 100% |
| Installable PWA | No | Yes, with offline shell |
| Loading feedback | Spinners | Skeletons everywhere |

Definition of Done

Navigation: one-tap to every key page on mobile, thumb-reachable, with live badges.

Performance: first route loads lean and fast on 4G; images and heavy libraries load on demand.

Resilience: skeletons while loading, calm retryable errors, core shell works offline.

App-like: installable to the home screen and opens standalone like an app.

Comfort: 44 px tap targets, safe areas honored, reduced-motion respected, AA contrast.

Cost: delivered on the existing free stack; no paid services introduced.

PetPulse Mobile Experience · Enhancement Plan · Prepared July 25, 2026 · Bottom navigation shipped